# Dastiyor MVP – Detailed Hourly Development Proposal

Client: Mukhammad Sangov

Developer: Balwinder Singh

Project: Online Services Marketplace (MVP)

Engagement Model: Hourly

Hourly Rate: USD 30/hour

Maximum Budget: USD 3,000

Maximum Hours: 100 hours

------------------------------------

1. PROJECT OVERVIEW

------------------------------------

Dastiyor is an online services marketplace designed for residents of Tajikistan, where customers can post service-related tasks and service providers can respond to and complete them. The MVP will focus on core functionality only, while maintaining a scalable and clean architecture that allows easy expansion in future phases.

------------------------------------

2. DEVELOPMENT APPROACH

------------------------------------

• MVP-first strategy

• Scalable backend architecture

• Modular frontend components

• Clean API structure

• Phase-wise feature expansion

------------------------------------

3. MVP FEATURE SCOPE

------------------------------------

3.1 UX/UI Design

• Wireframes for all core pages

• Basic UI design (mobile-first)

• Simple, clean layout

• Design handoff for development

Estimated: 15–20 hours

3.2 User Authentication & Roles

• Registration via email or phone

• Login & password recovery

• Role selection (Customer / Service Provider)

• Profile setup

Estimated: 10–12 hours

3.3 Customer Features

• Create tasks (title, category, description, budget, location)

• View task history

• Manage task status (New, In Progress, Completed)

• View and select service provider responses

Estimated: 15–18 hours

3.4 Service Provider Features

• Profile creation (skills, categories)

• Browse task feed

• Respond to tasks (subscription logic check)

• View assigned tasks

Estimated: 15–18 hours

3.5 Subscription Logic (No Payments)

• Subscription plans setup (Basic, Standard, Premium)

• Access control based on subscription status

• Admin manual activation (for MVP)

• Expiry & status tracking

Estimated: 8–10 hours

3.6 Messaging (Basic)

• Text-based messaging

• One-to-one conversations

• Message history storage

• No real-time or push notifications

Estimated: 8–10 hours

3.7 Reviews & Ratings

• Customer leaves rating after task completion

• Star-based rating (1–5)

• Review display on provider profile

Estimated: 5–6 hours

3.8 Admin Panel (Core)

• User management

• Task moderation

• Category management

• Subscription management (manual)

Estimated: 10–12 hours

------------------------------------

4. TECH STACK

------------------------------------

Frontend: React / Next.js

Backend: Node.js

Database: PostgreSQL

Storage: S3-compatible cloud

API: REST

------------------------------------

5. TIMELINE

------------------------------------

Total Duration: 6–7 weeks

• UX/UI: Week 1

• Development: Weeks 2–6

• Testing & deployment: Week 7

------------------------------------

6. COST SUMMARY

------------------------------------

Hourly Rate: USD 30

Estimated Hours: Up to 100 hours

Total Cost Cap: USD 3,000

------------------------------------

7. WORKING TERMS

------------------------------------

• Hourly tracking

• Weekly progress updates

• Scope strictly limited to MVP

• Any extra features require separate approval

------------------------------------

8. NEXT STEPS

------------------------------------

• Confirm MVP scope

• Approve hourly model

• Begin UX/UI wireframes